OUTLINE FOR TCRP PROBLEM STATEMENTS

I.	PROBLEM TITLE

Improving access and management of transit ITS data

II.	RESEARCH PROBLEM STATEMENT

Archived data from bus and rail intelligent transportation systems (ITS) is an extremely valuable resource for transit service planning and management.  Vehicle location and passenger activity data from automatic vehicle location (AVL), automatic passenger counter (APC) and automatic fare collection (AFC) systems are used to provide essential insight into transit operations and to inform decision making to increase the efficiency, productivity and safety of transit service. These data sets are also key elements in the big data analytics activities needed to link transit and other modes within the broader shared mobility service sector.

There are, however, significant challenges for transit agencies in accessing and using this data. Many agencies can’t get to the data at all or don’t understand the data they have.  Data validation and quality control, integration and matching across various data sets, and aggregating data are all difficult, as is developing the types of reports, tools and analytics that really inform decision makers.  Even when transit agencies, researchers and consultants do address these challenges, they have difficulty sharing their work with their peers in the industry because the same types of data are managed very differently among transit agencies.  The result is that transit ITS data is rarely used to its full benefit.

Creating a common approach to accessing and managing archived transit ITS data would facilitate the development and exchange of data management practices, of advanced reports and tools, and of new analytical techniques among transit agencies.  Without this assistance,  this effort would be too complex, too time-consuming, too costly, or even out of reach.   A common definition of data structures for transit ITS data is needed.

The use of the GTFS format as the basis for a wide variety of service planning and customer information tools is a useful comparison.  By providing a common way of representing schedule data, GTFS has facilitated much faster development of tools than if every transit agency had their data in different formats.   The research effort proposed here seeks to provide similar advancements in the use of archived transit ITS data as GTFS has done for schedule data.

III.	OBJECTIVE

The objective of this research is to develop a common approach to accessing and managing archived transit ITS data that:

- Can be connected to data from many different existing systems,

- Addresses data access, data quality, and data integration tasks,

- Is flexible to meet differing needs of transit agencies and other users of transit ITS data,

- Will be continually improved, and shared across the industry, and

- Facilitates exchange of reports, tools, and analytical techniques based on transit ITS data.

The scope of ITS data elements includes the three most common types today: AVL data that includes timepoint arrival and departure times, as well as intermediate vehicle location observations; APC data that incudes boarding and alighting counts by trip and stop; and AFC data that incudes individual and/or summarized fare transactions.  These data elements would be matched with schedule service information, most likely in the form of GTFS data augmented with vehicle and driver schedule and assignment information.

Based on these core input data sets, many important features  related to transit service can be calculated, such as on-time performance, dwell time, running time, speed, and passenger load. It is also possible to aggregate data over multiple days of observations and summarize by trip, time period, route, etc.

IV.	RESEARCH PROPOSED

The proposed research project will consist of five tasks:

Task 1: Collect and analyze example datasets and data use cases

This task will require collecting datasets as well as information on data management practices from a cross-section of transit agencies operating in different environments with different technology systems.  This information will help to inform the design of common data structures and data processing tools that will meet the needs of as many transit agencies as possible.  Transit agencies will also be asked to share how they use transit ITS data.  Doing this will require reaching out to transit agencies, assisting them in preparing the requested data if necessary, and then organizing and summarizing all the collected information.

Task 2: Design and validate data structures and API design

This task will result in the specification of data table structures and data access routines (i.e., application programming interfaces (APIs)) for the data.    These will need to be validated with transit agencies to make sure they are complete as well as implementable.

Task 3: Develop specification for data processors

This task will result in the specification of computer processes that perform critical data management tasks.  These tasks include moving data from source systems into the common tables, matching of ITS data with schedules, integration of ITS data across different data types, identification and correction of data quality issues, calculation of key measures such as vehicle adherence and passenger load, aggregation and summarization of data over time, and advanced analytics of the data.

Task 4: Program and test data processors

This task will result in the development of the computer programs specified in Task 3. This initial set of software tools will, in the long term, require continual improvement. The ongoing development of new tools will be the lasting legacy of the overall research effort.

Task 5: Prepare and disseminate final report

Documentation will describe a common data structure for transit ITS data that will meet the needs of many different transit agencies using many different ITS systems and provide initial programs for a set of data processing tools to access and manage transit ITS data.  The final report will also provide guidance for agencies procuring and implementing transit ITS technology to support maximum access and use of the data that the systems generate.

V.	ESTIMATE OF THE PROBLEM FUNDING AND RESEARCH PERIOD

This research project will be completed over a 24-month period and is expected to cost $600,000.

Task 1: Dataset collection and analysis, $175,000

Task 2: Common data structure and API design and validation, $100,000

Task 3: Data processor specification, $200,000

Task 4: Data processor programming, $100,000

Task 5: Draft and disseminate the final report, $25,000

VI.	URGENCY AND PAYOFF POTENTIAL

This research project offers three primary benefits for the transit industry and the public. First, transit agencies will be able to leverage investments that they make in ITS systems by improved ability to access and use the data that the ITS systems generate. Second, transit agencies will be able to use transit ITS data to improve efficiency, attractiveness, and safety of transit operations.  Third, transit and transportation demand management professionals will be better able to integrate transit with other modes such as autos, bicycling and walking, as well as new shared mobility options.  The payoff will be improved transit service quality that will be more easily accessed by the public and integrated with other modes that bring people to and from transit services.

This project will:

- Support transit agencies that have difficulty accessing and using their archived ITS data

- Promote development and sharing of tools and reports based on ITS data

- Promote research using ITS data

- Bottom line: improve quality, efficiency and safety of transit service

In two recent research papers, written on behalf of ITS America for USDOT,, Brendon Hemily outlined several key challenges and opportunities in the use of transit ITS data for planning and management.   In particular he notes that “discussions at meetings and workshops in recent years indicate that there continues to be significant challenges faced by transit agencies in deploying Transit ITS and in reaping the many potential benefits offered by these systems” and that “transit agency staff often remain perplexed by the volume and complexity of the data and the challenges in using it (e.g. processes to clean the data, data warehousing cost, multiple sources of ridership data, relationship to NTD, etc.), and are often not trained into the processes of transforming data into information.”  The result is that “[t]he challenge of how to use Transit ITS data remains one the most often heard concerns expressed by transit agency staff at Transit ITS meetings.”

On the other hand, recent research literature has numerous examples of transit agencies performing one-off analyses resulting in a better understanding of the problems examined and, in some cases, the results of changes that were implemented.  This project is designed to remedy the current lack of replicability of the analyses at transit agencies and boost the national significance of current efforts.

VII.	RELATIONSHIP TO FTA STRATEGIC RESEARCH GOALS, TCRP STRATEGIC PRIORITIES, and/or TRB strategic, critical, and emerging issues

FTA’s research goals specifically identify a focus on “intelligent transportation system applications, and information dissemination” to “promote passenger safety and satisfaction and attract customers, [and] improve capital and operating efficiencies”.  More specifically, the FTA’s ITS Transit Program seeks to “support America’s public transportation systems by leading the innovative development and application of ITS technologies through research, operational tests/deployments, evaluation, training, and outreach.”  The primary goals of this effort include the following items related to the research project proposed here:

- Resolve issues regarding the development, implementation, and operation of ITS Transit systems and their integration

- Deployment of increasingly integrated systems (from within a single agency/mode, to all transit modes, to the complete transportation system) to provide mobility and meet the transportation needs for all

- Remove the technological barriers to using ITS Transit to provide seamless reliable, integrated transit services and transportation systems in general

- Remove the institutional barriers to using ITS Transit to provide seamless reliable, integrated transit services and transportation systems in general

This project also supports four of the TCRP Strategic Research Priorities as follows:

- Enable Transit to Operate in a Technologically Advanced Society – by increasing the ability of transit agencies to leverage advance ITS systems.

- Continuously Improve Public Transportation – by facilitating access to data that is central to understanding and improving service.

- Flourish in the Multimodal Environment – by providing agencies better access to the data that is needed for the analysis that will support multimodal transportation networks.

- Revitalize Transit Organizations – by expanding effective use of data and technology systems, providing a framework for similar efforts beyond ITS systems.

VIII.	RELATED RESEARCH

GTFS has laid the groundwork for this proposed research.  GTFS is principally designed to store and communicate data about scheduled service and GTFS-RT extends this to include real-time information. However, neither is intended to store or communicate archived ITS data, which is the foundation of many performance measurement and analysis tasks.  The European Service Interface for Real Time Information (SIRI) standard conveys similar information for use in traveler information systems, but also does contain structures for historical ITS data.

The APTA Transit Communications Interface Profiles (TCIP) standard is primarily concerned with the communication among ITS systems on a transit vehicle, and with the communication of schedule and ITS data onto and off of vehicles.  There are some data structures in TCIP for AVL, APC and AFC data that has been collected, but there is no consideration in TCIP for the long-term management and storage of transit ITS data.  The European Information Technology for Public Transport (ITxPT) effort of UITP has a similar focus.

The MBTA in Boston has implemented a system titled MBTA-performance that logs GTFS-RT data and processes into an archived data store with historical system performance data.  The data management concepts of MBTA-performance, which is intended to be an open source project, have several elements in common with this research proposal and that effort will provide significant input.

Several transit agencies, research teams, and consultants have worked individually, in parallel, on the data access, data integration, data quality, and data aggregation challenges that this research project seeks to address, but it is critical that a more industry-wide approach be developed to ensure the benefits for all transit systems.  However, these prior efforts will be leveraged to ensure the success of this project.  As noted below, many individuals and organizations that work with transit ITS data have been involved in the conversations that have lead to this research proposal. Their active involvement ensures that as much as possible of past efforts will be brought to bear on the advancement of this research project.

IX.	PERSON(S) DEVELOPING THE PROBLEM

This problem statement was developed primarily with input from the following individuals:

- Jeff Becker, Denver Regional Transit District

- John Levin, Metro Transit, Minneapolis-Saint Paul

- Brendon Hemily

- Steve Yaffe, Arlington Transit

- Nisar Ahmed, San Francisco Metropolitan Transportation Commission

The proposal has also been reviewed by individuals from another ten organizations which have provided letters of support that are attached.   The organizations contributing to the problem statement and providing letters of support cover a broad range, including large and small transit agencies and authorities, a state DOT, software vendors, consultants and research institutions.  As noted below, a far larger group of over 70 people have been engaged in discussion of this research need over the past 18 months.

X.	PROCESS USED TO DEVELOP PROBLEM STATEMENT

Over the past 18 months, over 70 individuals, representing 50 organizations have signed up to take part in the Transit ITS Data Exchange Specification (TIDES) Project. The project’s goal is to achieve just the solution that is proposed for this research project.   The TIDES Project group identified above has met several times, both over the phone and in person when possible (at APTA and TRB meetings), to agree on overall project goals, develop a proposed architecture, and start the process of collecting data samples from transit agencies. This problem statement has been developed and reviewed by many group members to advance the goals of the TIDES Project.  More information on the TIDES project is available here:  https://groups.google.com/forum/#!forum/tidesproject

XI.	DATE AND SUBMITTED BY

John Levin, Director of Strategic Initiatives, Metro Transit – Minneapolis / Saint Paul, john.levin@metrotransit.org, 612-349-7789, June 16, 2017

Submit to: 	Gwen Chisholm Smith, Manager

Transit Cooperative Research Program

gsmith@nas.edu or 202-334-3236

# Footnotes

The Use of Transit ITS Data for Planning and Management, and Its Challenges; a Discussion Paper, July 2015, http://www4.uwm.edu/cuts/trb/conf/papers/ITS2.pdf

Challenges in Deploying and Achieving the Full Potential of Transit ITS; a Discussion Paper, July 2015, http://www4.uwm.edu/cuts/trb/conf/papers/ITS1.pdf

https://www.transit.dot.gov/research-innovation/technology

https://www.transit.dot.gov/research-innovation/intelligent-transportation-systems-transit